Xflr5 meets Xoptfoil-JX
X5optfoil
catches
Thoughts on implementing an airfoil optimization into Xflr5 based on Xoptfoil-JX
Jochen Günzel / Mathias Boese 2021

---
Timetable

---
0. Proof of concept
1. MVP
2. First Version
Integrate parts of Xoptfoil-JX into xflr5.
Show airfoil optimization could be a cool feature in xflr5
Build a fully functional optimization with Xflr5 focusing on a specific use cases.
Allows to get feedback from the „community“
Transfer all the rest functionlity from Xoptfoil-JX to Xflr5 (RiP Xoptfoil-JX)
Allow production optimization in a limited domain

---
0.0 Ramp up
Make plan, prepare development
Setup QT
Xflr5 source control
Build, run, debug
André : Sourceforge permissions for Matthias
Xflr5
Xoptfoil-JX

---
0.1 Spike solution (Durchstich)
Make an principle airfoil optimization up and running using a basic file based interface between Xflr5 and Xoptfoil-JX
optimize_foil.cpp
use PSO frame
…
use HH shape functions
Print results
Xflr5
Create the skeleton of PSO, Hicks-Henne based airfoil optimization based Andrés example implemantation
Proxy to Xevalfoil
use Create airfoils
foils
objectives
Xevalfoil.exe
aero objective function
use aero objective f.
Xoptfoil-JX
define op points
use define op points
Build a very stripped version of Xoptfoil-JX which holds the evaluation of the objective function
(aero and geometric)

---
0.2 Take over control
Move the input of all parameters needed for optimization to xflr5
optimize_foil.cpp
…
…
Xflr5
Manuel entry of
op_point definition
foils
Op_points
objectives
Xevalfoil.exe
use aero objective f.
Xoptfoil-JX
define op points

---
0.3 UX prototyp
Implement a first, basic version of a graphical definition of optimization targets e.g. „Modify a polar of an existing airfoil“
optimize_foil.cpp
Select airfoil and polar
Modify polar by spline
Xflr5
Show results in polar
Create op Point
Xevalfoil.exe
…
Xoptfoil-JX

---
Visions

---
Design Scribbles